**Spring 2021 Deliverable 2/4 Planning Matrix**

Group Goals:  
List two or three project goals for deliverable 2/4.

* Changes font body to lighter italic.
* Fix Trigram bars
* Apple and Android compatibility
* Create mockup pages
* Deploy to google play store
* Fix Distortion on mountains
* Redo question mark animation
* Deploying to apple store
* Create Hexagram library
  + Search by character or number
  + Add a search bar
  + Add a flatlist of Hexagram characters
  + Goes to Hexagram Analysis page
  + Write tutorial text
  + Create Mockup pages

Individual Deliverable 2/4 Goals:  
List **exactly** **three** primary responsibilities for each group member over the next six weeks.

**Jake**

* Changes font body to lighter italic.
* Fix Trigram bars
* Apple and Android compatibility
* Create mockup pages
* Deploy to google play store

**Leala**

* Fix Distortion on mountains
* Redo question mark animation
* Deploying to apple store

**Elena**

* Create Hexagram library
  + Search by character or number
  + Add a search bar
  + Add a flatlist of Hexagram characters
  + Goes to Hexagram Analysis page
  + Write tutorial text
  + Create Mockup pages

Tentative Schedule: Allocate the next weeks’ activity to meet the above goals

|  |  |  |  |
| --- | --- | --- | --- |
| Week Of: | Name: Jake | Name: Elena | Name: Leala |
| Mar 22nd | * Fix Trigram bars | * + Search by character or number | * Fix Distortion on mountains |
| Mar 29th | * Apple and Android compatibility | * + Add a search bar | * Redo question mark animation |
| Apr 5th | * Create mockup pages | * + Add a flatlist of Hexagram characters | * Deploying to apple store |
| Apr 12th | * Merge code Deploy to google play store | * + Goes to Hexagram Analysis page   + Create Mockup pages   + Write tutorial text | * Merge code Deploy to google play store |
| Apr 19th | * Merge code Deploy to google play store | * + Write tutorial text | * Merge code Deploy to google play store |
| Apr 26th | presentation | * + Create Mockup pages | presentation |
| May 3rd | presentation | presentation | presentation |
| May 10th | Presentations | Presentations | Presentations |